STRUCT

| Task / Deliverable | Estimate | Category | Status |  |
| --- | --- | --- | --- | --- |
| Phase 1 Core platform |  |  |  |  | Completed | ✓ Done |
| Auth login, signup, JWT | - | Core | Done |  |
| Workspace auto-create on signup | - | Core | Done |  |
| Dashboard + Operating Systems grid | - | Core | Done |  |
| Template gallery 9 templates | - | Core | Done |  |
| System page inline editing, records | - | Core | Done |  |
| Column management (add, rename, delete) | - | Core | Done |  |
| KPI cards auto-calculated from data | - | Core | Done |  |
| Filter pills + search | - | Core | Done |  |
| Recent Work activity feed | - | Core | Done |  |
| Link + time cell smart rendering | - | Core | Done |  |
| Deploy SSL, Gunicorn, Nginx, DNS | - | Infra | Done |  |
| Phase 2 Users & collaboration |  |  |  |  | Jun 21–22 | This week |
| Inbox notifications center | 1 day | Feature | This week |  |
| Invite member to workspace | 1 day | Feature | This week |  |
| Switch Workspace UI | 0.5 day | Feature | This week |  |
| Integrate real email at Toiwillio | 0.5 day | Feature | This week |  |
| Workspace upgrade flow (admin gate) | 0.5 day | Feature | This week |  |
| Phase 3 AI & intelligence |  |  |  |  | Jul 1–7 | Next sprint |
| Ask Struct AI command bar | 3 days | AI | Next sprint |  |
| AI record suggestions (next action) | 2 days | AI | Next sprint |  |
| AI executive workspace summary | 1 day | AI | Next sprint |  |
| Phase 4 Structishen / StructVDR |  |  |  |  | Jul 8+ | Later |
| Transaction workspace UI | TBD | Product | Later |  |
| 7 modules data room, cap table, etc. | TBD | Product | Later |  |
| Access control investor vs admin | TBD | Product | Later |  |

Notes

من 23 لـ 30 يونيو التواجد هيكون محدود.

نرجع نشتغل بكامل الطاقة 1 يوليو إن شاء الله